Carry Over Work

- Customer Portal

  - Opportunity Access

    - Revisit making this more accessible and better communication

- Opportunity

  - Updated opportunities stage change to close out related estimates and set them to rejected/closed

- For the future**

  - Reports, portal adoption, more streamlined processes and internal notifications

- Activity - Expediting Process

  - Customer internal email - add shipped date

- Estimate Changes

  - If one estimate is converted to a sales order all the other estimates related the project will be marked as closed.

- PPSA, ADL, CSP acronyms not appearing on reports

  - Add to all print templates that include key dates

- Customer Survey

  - Update the section with the defects to ask a question if they did encounter any problems and defects and if so how did we handle them

  - How likely are you to recommend SPKAssociates (Update Verbiage)

  - Send automatically once an order has been invoiced - Opportunity Status = Invoiced

  - Add rep to be viewable on the survey list screen

  - Have a notification sent to internal teams when it is submitted

    - Rep + Don + Veronica

      - Survey admins

- Change Orders

- Credit Memos

September 5, 2024

Emails From SPK

- Is there a way to look up opportunities by person?

- Action item checklist - is this similar to the checklist that already exists?

  - We need to add an action items list to our sidebar. An action item is like a punch list. It is items or processes needed to complete a project. It should have the vendor, the  item, a description, date needed and the date the manufacturer is going to deliver the product or do the work.

- On change orders we need to document costs associated with changes made to customer and vendor

Offline Work

- New/Edit Estimate

  - Updated screen controls that are shown and hidden if a user has access to send estimates

    - If the user does not they will only be able to send for approval - these will now be hidden if a user has access to send on their own

  - Finalized and set to live the Send for internal approval button

    - Tested and working as expected sending email to veronica to approve and send the estimate

  - Added in new customer message text field

    - Updated the text field to appear in the portal and on the printed version

- Contact automated emails

  - Lots of emails were programmed in the past and when a user updates the rep to be themselves the emails are all being sent at once

  - Updated all past emails that have not been sent to not send if this update happens in the future

    - In relation to don’s email regarding 7 emails sending out

- Opportunity - Purchase Order Ribbon

  - Updated the go to action to open the purchase order in a new tab

- Estimate Status overhaul changes

  - New/edit Estimate updated the status field to be a new custom status field - this will now have the following selections

    - Pending, Accepted, Rejected, Closed, Sent

  - Reports screen

    - Updated the reports screen that is reliant on the old status field to be reliant on the new status field

    - Updated the printed version to also show this new status

  - Updated estimate list screen with new status

  - RFQ and QWs - when an estimate is created the status of the estimate will be defaulted to pending

  - When an estimate is converted to a sales order the status will be changed to accepted

    - If there are any other estimates related to the opportunity the status will be changed to closed

  - Guest - View Estimate

    - Updated the estimate acceptance and rejection to update the new estimate status fields

- Expediting Process

  - Updated the customer email to include the shipped date

Meeting With SPK

- Discuss Opportunity

  - Updated opportunities stage change to close out related estimates and set them to rejected/closed

  - If the status is updated to closed or lost - the estimate status will be updated to closed

September 9, 2024

Offline Work

- Looked into the issue regarding Gemini POs not being sent the reminder emails - investigate app routine and looks correct and is running - found the issue to be that the main contact who the email gets sent to does not have a valid email. Asked follow up questions on which email address we want this to be sent to.

September 12, 2024

Offline Work

- New/Edit Opportunity

  - When the opportunity status is updated to closed or lost - if there are any estimates related to the opportunity they will automatically be marked as closed

Email Notes

- Updated the error that was appearing when users select project type on the opportunity before the opportunity had been saved.

- Audit trail states that the email was sent from the send email screen

- Marking a set of activities as completed - how can we mark these as not started again?

- Genetech deletion - I can get this back but will take some time. Delete leads button deletes the customer not the contact?

  - Do we need more warning messaging?

  - Another button to just delete the contact?

Meeting With SPK

- Checklist

  - *SPK will discuss this further and provide information regarding changes that need to be added

- Change Orders

  - Line item estimate approval in the portal

    - *** Speak with veronica on this with the checkboxes - email veronica

- Surveys

- Credit Memos

- Opportunity portal communication

September 19, 2024

Meeting With SPK

- Change Order (2nd priority) (2-3 hours) (Due Sep 26)

  - At the point where the SO has not yet been created

    - Ability to create estimates from changes orders - related to estimates that have already potentially been created

    - When emailing a change order it will email the estimate along with it and the estimate in the portal will now show the requested changes and the solution

- Credit Memos (Next Month) (3-4 Hours) (Next Month)

  - Add in Credit memos to be usable within method and relate to invoices

  - This will need to appear on the balance to pay for the customer

- Send articles for payments

  - https://help.method.me/en/articles/3833870-connect-payment-gateways

  - https://help.method.me/en/articles/1495862-using-the-portal-to-view-and-pay-transactions

- WIP Report designed for customers - JVN (High Priority) (1 Hour) (Due Sep 26)

  - Customer PO, PO Date, CPN, Description, Quantity, ETA (Due Date)

  - Sorted by PO Date

  - Itemized report to send to customers on all items that are incoming

- Sales Order Printing - Packing Slip (High Priority) (10 Minutes) (Due Sep 26)

  - Add in CPN

Offline Work

- Sales Order Printing

  - Updated the packing slip to have the CPN on the prin template

September 24, 2024

Offline Work

- Responding to emails from Don

- Updated Don on activity that was empty with no contact

  - Contact was deleted after the activity was deleted

    - **need to fix this issue and also update as ticket

- Responded to email from Zach regarding numbers being off

  - Invoices were post dated and whatever report (need more info) that is being looked at is more than likely being filtered for YTD

Notes for next meeting

- RFQ Questions

  - At one point we did have RFQ reminders but this was requested to be removed - this was an internal notification

  - There is no way currently to have the vendor reply that they understand

    - Could either be through email or can setup a portal acknowledgement

September 25, 2024

Offline Work

- Reports Screen - Itemized WIP report request

  - Added in a new radio button as a report that can be selected “WIP Report Itemized”

    - When this radio selection is clicked the customer DD will appear and this is required to print the report

  - Created a new report to show this date - Sales Orders that are open for selected customer. This will show the itemized list of all items that are set to be delivered organized by SO date ascending

  - Updated SPK team on the implementation

September 26, 2024

Offline Work

- New Change Order Workflow Update - Creating estimates from change orders

  - Created a new button on the new/edit change order screen “Create Estimate”

    - This will allow users to create an estimate in relation to the change order

    - Users are able to select an estimate that has already been created such that they can duplicate and make adjustments

  - New/Edit Estimate

    - Added in a new related change order field for referencing

  - Guest - View Estimate

    - If a change order is related to an estimate the information (Description of changes and solution is shown in the portal)

    - If the estimate is accepted then the change order is also marked as approved along with the confirmation date being updated

- Credit memo App

  - Created a new credit memo app that mimics a majority of apps within Method

    - This allows users to create Memos in Method which will sync to QB

  - Created Credit Memo list screen and new/edit credit memo screen with respective usable credit memo fields