# Main Work

Carry Over Work

- Managing Creation of Leads better

  - Contacts List

    - Allow customers to be seen by other reps when they are not assigned to the customer

      - However they will not be able to edit information or get to the customer profile

  - New Contact

    - If someone types in a customer name that is already in the system have a new message appear stating that this customer is already in the system and is assigned to

- Printed Reports for Customers and Customer Leads

  - Users need the ability to generate reports for Reps - either selecting customers or customer leads

  - This will then show the customers then all activities underneath

- Mobile Screens

  - Activity

    - Update the list screen to make the new button more accessible - Start Here

  - Opportunities

  - RFQ

  - QW

  - Estimate

- Don wants a report to be able to track customers that X rep has talked to and potentially provided a quote for 3)

  - Don will provide information regarding what he wants to see

- Carrying Cost Report - Report Screen (New Radio button) (2)

  - Any invoices that are overdue by 30 days will show up on this report

    - Lets add in the ability to be able change this overdue days

  - Sorted by Client then

    - Information

      - Date, Due Date, Customer, Customer PO, Opportunity, Invoice Amount, Interest Amount (Calculation Below)

        - Math for a $10,000 Invoice  - 0.0067 might be dynamic?

          - 0.0067 * Amount of months overdue?

            - Waiting for information from Don

      - This amount will be a custom field within Method

  - Future implementation for factoring how much it will cost the customer extra if they want 90 day terms for example based on the amount of the estimate

June 1, 2025

Offline Work (15 Minutes)

- Investigated automated email from Don that he did not setup which is sending

  - Appears that don did set this up and emailed him about this

- New/Edit Opportunity

  - Moved around fields on this screen as request from Don

- Replied to email from James regarding not being able to save an opportunity

  - Updated him on required fields that need to be filled

June 4, 2025

Offline Work

- Version # On estimates

- Replying to emails from Don

- Looked into email regarding special X characters within item descriptions

  - Asked if these are type in or copy or pasted

- Addressed email app routine failure - 1 off

Meeting With SPK

- Opportunity Changes (Automation) (More Important)

  - Opportunity Stage automation - These are the new stages that will be created and will automatically be assigned to the opportunity via an app routine

  - For example if there is a design request form and an RFQ the stage will be in RFQ - it will always be the furthest in the pipeline that will appear as the stage where there is a count of records

    - Design - Design request form count > 0

    - RFQ Quote Worksheet   - RFQ or quote worksheet count > 0

    - Change Order - Change order count > 0

    - Estimate - Estimate Count > 0

    - Sales Order - sales order count > 0

    - Invoice - Invoice Count > 0

    - Paid - Invoice Count > 0 and the balance remaining = 0

- Creating Estimates (add in a new field for Version) (Less Important)

  - RFQ → Estimate

    - Carry over the version field from the RFQ to the Estimate

  - QW → Estimate

    - Carry over the version field from the QW to the estimate

  - New/Edit Estimate

    - This version field will need to appear on the estimate template and the portal

    - Bring this over to the sales order and over to the invoice all the way through the workflow

- View Contact Screen (Activity History)

  - Add in a new grid showing the past emails that have been sent for the contact being viewed

    - This will be similar to the grid that appears on the send email screen

    - Where activity type = Email

      - Show the date, status, subject, body of the activity

June 6, 2025

Offline Work

- Sent video to Don regarding how to access opportunities for 1 specific user

- Emailing with Don regarding him not wanting 1 of his reps the ability to access lots of things

  - Need more information

June 12, 2025

Meeting With SPK

- Companies List - Lead Management

  - Updated the format of the screen - customers appear then the activities will appear underneath

    - More information that needs to be added

      - Remove Contacts Contacted field

      - Allow users to type information into lead management notes

      - Add in an opportunity count for each customer

      - View Customer Button

      - Remove completed activities

      - Add in Activity count

      - Remove next activity

      - Keep last activity

  - Ability to print list of customers that have an opportunity created for them.

    - This will be a simple pdf of customer information with the respective opportunity

    - Opportunity list sorted by customer name

  - Automated email reminders Rework (End June / July Task)

    - Users will have the ability to select a contact and the automated emails will be predated activities with an activity type of Automated email

    - These will have a date to send, date created, email template, assigned to and will be sent with one app routine on that day which will mark it as completed

June 19, 2025

Meeting With SPK

- Review automated opportunity stage updates & Lead management

- Review vendor list access

  - Updated contact list to show all vendors regardless of assigned to

- Reviewed Management

- Discussed automated emails rework - July task

# Cole Work

Work For Cole

- Opportunity Changes (Automation) (More Important) Opportunity Stage automation - These are the new stages that will be created and will automatically be assigned to the opportunity via an app routine (scheduled daily)

  - For example if there is a design request form and an RFQ the stage will be in RFQ - it will always be the furthest in the pipeline that will appear as the stage where there is a count of records

  - Loop through opportunities where Stage != Archived

    - Design - Design request form count > 0

    - RFQ - RFQ count > 0

    - Quote Worksheet - quote worksheet count > 0

    - Change Order - Change order count > 0

    - Estimate - Estimate Count > 0

    - Sales Order - sales order count > 0

    - Invoice - Invoice Count > 0

    - Paid - Invoice Count > 0 and the balance remaining = 0

- Creating Estimates (add in a new field for Version) (Less Important) (Completed,not set to Live)

  - new/edit RFQ

    - Add spe items/add assembled items button clicks

      - RFQ → Estimate

        - Carry over the version field from the RFQ to the Estimate

  - New/edit QW

    - Add spe items/add assembled items button clicks

      - QW → Estimate

        - Carry over the version field from the QW to the estimate

  - New/Edit Estimate

    - This version field will need to appear on the estimate template and the portal

    - Bring this over to the sales order and over to the invoice all the way through the workflow

- Companies app > Companies List - Lead Management

    - More information that needs to be added

      - Remove Contacts Contacted field

      - Allow users to type information into lead management notes - save on change

      - Add in an opportunity count for each customer - App routine

      - View Customer Button

      - Remove completed activities

      - Add in Activity count - App Routine

      - Remove next activity

      - Keep last activity

    - App routine that these fields are being updated in is

      - “Update Customer Lead Management Fields”

  - Ability to print list of customers that have an opportunity created for them. “Print Lead Opportunity List”

    - This will be a simple pdf of customer information with the respective opportunity

    - Opportunity list sorted by customer name

    - Only show customers with opportunity count > 0

      - Created date, opp name, contact name, Cx name